## Slide 1: Project Team Members & Project Life Cycle How Our SMS Project Is Organised and Delivered
Presented by:
Sfiso Skosana — Group Leader / Project Manager
Gift Williams — Research Lead / Business Analyst
Mmutlane Molete — Technical Lead / System Architect
Nkheto Makhubele — Documentation & QA
Module: SPM622 — Software Engineering Project Management Week 3 Progress Update

## Slide 2: SMS Project roles
Role | Team Member | Main resposibilty
Project Sponsor | College Management | Provides direction, resources, approval
Project Manager | Sfiso Skosana | Coordinates work, plans, tracks delivery, manages risks
Business Analyst / Research Lead | Gift Williams | Elicits requirements, researches existing solutions
Product Owner / Client Rep | College Management | Represents college priorities, accepts outcomes
Software Developer / System Architect | Mmutlane Molete | Designs, codes, integrates technical components
Database / Data Specialist | Mmutlane Molete | Designs data structures, ensures integrity and security
Tester / QA Engineer | Nkheto Makhubele | Plans and performs verification, records defects
Documentation & QA | Nkheto Makhubele | Maintains documentation, reviews quality

## Slide 3: Our RACI Matrix

## Slide 4
Clarifying Responsibility and Accountability
Activity | Sfiso (PM) | Gift (BA) | Mmutlane (Dev)
Gather requirements | A | R | C
Gather requirements | A | C | R
Build features | A | I | R
System testing | A | I | C
Business acceptance | C | C | I
Business acceptance | A | C | C
Presentation | A/R | R | R

## Slide 5: Our Project Life Cycle How Our SMS Project Moves from Start to Finish
Stage | Our SMS Project Activities
Initiaiton | Identified manual administration problem; defined need and stakeholders; obtained approval
Planning | Defined scope, schedule, team, risks, communication plan
Implemetation | Designing database/UI, developing workflows, testing features
Monitering | Tracking milestones, defects, risks, changes, completion evidence
Closing | Obtaining acceptance, deploying/handover, documenting, capturing lessons learned

## Slide 6: Project Life Cycle vs Software Development Life Cycle
Project Life Cycle | Software Development Life Cycle
Manages the project from initiation through closing | Structures how software is analysed, designed, built, tested, deployed
Focus: governance, coordination, resources, progress, stakeholders, completion | Focus: creating and assuring the software product
Our approach: Hybrid (predictive governance + Agile delivery) | Our approach: Agile Scrum with timeboxed sprints

## Slide 7: Week 3 Progress & Week 4 Plan
Where We Are and What Comes Next
Completed in Week 3:
Chapter 6: Development and Implementation (draft)
Chapter 7: Testing and Evaluation (draft)
Chapter 8: Findings and Discussion (draft)
Chapter 9: Conclusion and Recommendations (draft)
RACI matrix finalised
Project life cycle documented
Week 4 Plan (Final Week):
Finalise working prototype
Complete final dissertation
Prepare final presentation
Live demonstration of SMS
Submit on CampusOnline
Sign Declaration of Authenticity
Key Reminders:
On-campus attendance compulsory
Times New Roman, 12pt, 1.5 spacing
Harvard references
All members must sign Declaration of Authenticity