Sfiso Skosana

[Company name]  [Company address]

[Document title]

SPM622 Group Project — Sfiso Skosana's Personal Task Document

Project: Student Management System (SMS)

Role: Group Leader / Project Manager

Week: 1 of 3

Document Purpose: Personal action plan for Sfiso Skosana

1. My Role Summary

As Group Leader and Project Manager, I am responsible for:

- Overall coordination of the team and the 3-week timeline

- Finalising the problem statement and project objectives

- Compiling and submitting the Week 1 report on CampusOnline

- Leading methodology selection (Agile vs Waterfall)

- Running daily 15-minute stand-ups on MS Teams

- Ensuring all deliverables are submitted on time and to standard

- Being the primary point of contact between the group and the facilitator

2. My Week 1 Deliverables

| Deliverable | Description | Due |
| --- | --- | --- |
| Problem Statement | Clear definition of the college's manual admin problem | Day 2 |
| Project Objectives | 5–6 measurable objectives for the SMS | Day 2 |
| Team Roles Document | Assign roles to all 4 members | Day 1 |
| Week 1 Report | Compiled report with all Activity 1 outputs | Day 7 |
| GitHub Repo Confirmation | Ensure Mmutlane has set it up and all are added | Day 5 |
| CampusOnline Submission | Submit final Week 1 report | Day 7 |

# 3. Daily Task Breakdown

## Day 1 — Team Setup & Kick-off

- Create MS Teams group chat for the project

- Post the Team Roles & Responsibilities message

- Schedule daily stand-up time (e.g., 09:00 every morning)

- Confirm everyone has access to O'Reilly, MS Teams, and GitHub

- Assign Mmutlane to create the GitHub repository

## Day 2 — Problem Definition

- Lead brainstorming session on the problem statement

- Draft the problem statement (use the Student Management System scenario)

- Draft 5–6 project objectives

- Send draft to Nkheto for documentation

- Check in with Gift on research progress

## Day 3 — Scope & Stakeholders

- Define project scope (in-scope and out-of-scope)

- Review Nkheto's stakeholder analysis table

- Check Mmutlane's initial architecture draft

- Follow up with Gift on existing systems research

## Day 4 — Project Plan

- Finalise the 3-week project plan (Week 1: Planning, Week 2: Research & Requirements, Week 3: Design & Methodology)

- Confirm team roles are documented

- Review all contributions so far

## Day 5 — GitHub & Review

Confirm Mmutlane has:

- Created repo: `SPM622-Student-Management-System`

- Added all 4 members as collaborators

- Created `/docs`, `/src`, `/design` folders

- Committed the Week 1 draft to `/docs`

- Review GitHub README

## Day 6 — Compile Report

Compile the full Week 1 report:

1. Cover Page

2. Problem Statement

3. Project Objectives

4. Project Scope (In/Out)

5. Stakeholder Analysis

6. Project Plan (3-week timeline)

7. Team Roles & Responsibilities

8. GitHub Repository Link

9. Declaration of Authenticity (signed by all)

- Send to all team members for review

- Collect signatures for Declaration of Authenticity

## Day 7 — Submit

- Final proofread of the report

- Ensure all team members have signed the Declaration of Authenticity

- Submit on CampusOnline to the designated assignment slot

- Post confirmation in the Teams group

- Begin preparing Week 2 plan (methodology selection: Agile vs Waterfall)

## 4. My Key Responsibilities This Week

As Group Leader:

- Keep the team on track with daily check-ins

- Resolve any blockers or conflicts

- Ensure everyone contributes equally

- Be the main contact for the facilitator

As Project Manager:

- Maintain the 3-week timeline

- Track deliverables against the plan

- Ensure quality before submission

- Manage the GitHub workflow

As Contributor:

- Write the problem statement and objectives

- Lead methodology selection discussion (Week 2 prep)

- Compile and submit the final report

## 5. Daily Stand-Up Questions (I Will Ask the Team)

Every morning at 09:00, I will post:

1. What did you complete yesterday?

2. What are you working on today?

3. Any blockers or issues?

I will record responses and follow up on blockers immediately.

## 6. Important Reminders for Me

Plagiarism: All work must be original. The Learner Guide states AI detection tools will be used. I must ensure no member copies from ChatGPT or other sources without citation.

- Declaration of Authenticity: Every member must sign. I cannot submit without all signatures.

- CampusOnline: I must submit in the correct slot. I will double-check before submitting.

- GitHub: All work must be committed. This is evidence of participation.

- Communication: If a team member is unresponsive, I must follow up and escalate if necessary.

## 7. Week 2 Preview (For My Preparation)

| Task | My responsibility |
| --- | --- |
| Methodology selection | Lead discussion: Agile vs Waterfall vs Hybrid |
| SRS review | Review Nkheto's draft |
| Use case diagrams | Check Mmutlane's progress |
| Literature review | Review Gift's findings |
| Week 2 report | Begin compiling |

## 8. My Personal Checklist

Teams group created

Roles message posted

Daily stand-up scheduled

Problem statement drafted

Objectives drafted

Scope defined

Stakeholder analysis reviewed

Project plan finalised

GitHub repo confirmed

Week 1 report compiled

All signatures collected

Report submitted on CampusOnline

Week 2 plan started

SPM622 Personal Task Document — Part 2

Sfiso Skosana (Group Leader)

Chapter 1: Introduction to the Study & Chapter 2: Literature Review

3. Chapter 1: Introduction to the Study

3.1 Purpose of Chapter 1

Chapter 1 introduces the reader to the project. It explains:

What the problem is

- Why it matters

- What the project aims to achieve

- What is in scope and out of scope

- Who the stakeholders are

- Why the project is significant

3.2 Chapter 1 Structure

| Section | Description |
| --- | --- |
| 1.1 Background | Context of the college's manual student administration problem |
| 1.2 Problem Statement | Context of the college's manual student administration problem |
| 1.3 Research Questions | 3–5 questions the project will answer |
| 1.4 Project Aim | One overarching aim |
| 1.5 Project Objectives | 5–6 measurable objectives |
| 1.6 Scope of the Project | In-scope and out-of-scope items |
| 1.7 Significance of the Study | Why this project matters to the college, students, and lecturers |
| 1.8 Stakeholders | Who is involved and affected |
| 1.9 Chapter Summary | Brief wrap-up leading into Chapter 2 |

3.3 My Tasks for Chapter 1

| Task | Description | Deadline |
| --- | --- | --- |
| 1.1 | Write Background section (college context, manual admin problems) | Day 1 |
| 1.2 | Write Problem Statement (1–2 paragraphs) | Day 1 |
| 1.3 | Draft 3–5 Research Questions | Day 2 |
| 1.4 | Write Project Aim (1 sentence) | Day 2 |
| 1.5 | Write 5–6 Project Objectives (measurable) | Day 2 |
| 1.6 | Write 5–6 Project Objectives (measurable) | Day 3 |
| 1.7 | Write Significance of the Study | Day 3 |
| 1.8 | Identify and describe stakeholders | Day 3 |
| 1.9 | Write Chapter Summary | Day 4 |
| 1.10 | Review with team, apply formatting, submit to Nkheto for QA | Day 4 |

3.4 Draft Content for Chapter 1

1.1 Background

> A private college currently manages student administration through manual processes. Student registration, attendance tracking, grade recording, and communication with students and lecturers are handled using paper-based systems and spreadsheets. These manual processes are slow, error-prone, and difficult to scale. As the college grows, the limitations of manual administration become increasingly problematic. This project proposes the development of a web-based Student Management System (SMS) to replace these manual processes with a reliable, digital solution.

1.2 Problem Statement

> The private college's manual student administration system is inefficient and error-prone. Student registration is slow, attendance and grades are difficult to track accurately, and there is no automated communication with students or lecturers. Management lacks the reporting capabilities needed to make informed decisions. Without a digital system, the college risks losing student records, delivering poor service, and falling behind competitors.

1.3 Research Questions

1. What are the key challenges of the college's current manual student administration system?

2. What functional and non-functional requirements must a Student Management System meet?

3. Which software development methodology is most suitable for building the SMS?

4. How can a web-based SMS improve registration, attendance, grading, and communication?

5. How can the success of the SMS be evaluated?

1.4 Project Aim> To design, develop, and evaluate a web-based Student Management System that replaces the college's manual administration processes.

1.5 Project Objectives

1. To identify and document the requirements of the college's student administration processes.

2. To design a web-based SMS that supports online registration, attendance tracking, grade management, lecturer reporting, and email notifications.

3. To develop a functional SMS using an appropriate software development methodology.

4. To implement a secure database for student records.

5. To test and evaluate the SMS against the documented requirements.

6. To produce a professional dissertation documenting the entire project.

1.6 Scope of the Project

In Scope:

- Online student registration

- Attendance tracking

- Grade management

- Lecturer reporting dashboard

- Email notification system

- Secure database for student records

Out of Scope:

- Mobile application (reserved for future work)

- Payment gateway integration

- Live video classes

- Integration with external systems (e.g., government databases)

1.7 Significance of the Study

> This project is significant because it addresses a real operational problem at the college. A successful SMS will reduce administrative workload, improve data accuracy, enhance communication, and provide management with the reports needed for decision-making. The project also serves as an academic exercise in applying software project management principles to a real-world problem.

1.8 Stakeholders

| Stakeholder | Role | Interest |
| --- | --- | --- |
| College Management | Sponsor | High |
| Student | End Users | High |
| Lectueres | End Users | High |
| IT Department | Infrastructure | Medium |
| Dev Team | Builders | High |

1.9 Chapter Summary

> This chapter introduced the college's manual student administration problem and proposed a web-based Student Management System as the solution. It outlined the problem statement, research questions, aim, objectives, scope, significance, and stakeholders. Chapter 2 reviews existing literature and solutions relevant to the project.

4. Chapter 2: Literature Review

4.1 Purpose of Chapter 2

Chapter 2 reviews existing research, technologies, and solutions relevant to the project. It identifies gaps that our project will address.

4.2 Chapter 2 Structure

| Section | Description |
| --- | --- |
| 2.1 Introduction | Purpose of the literature review |
| 2.2 Existing Student Management Systems | Review of Moodle, Blackboard, PowerSchool, etc. |
| 2.3 Web Technologies for SMS | Review of relevant web technologies |
| 2.4 Database Technologies | Review of database options |
| 2.5 Software Development Methodologies | Agile, Waterfall, Hybrid |
| 2.6 Identified Gaps | What existing solutions lack |
| 2.7 Chapter Summary | Wrap-up leading into Chapter 3 |

4.3 My Tasks for Chapter 2

| Task | Description | Deadline |
| --- | --- | --- |
| 2.1 | Write Introduction to Literature Review | Day 1 |
| 2.2 | Research existing SMS solutions (Moodle, Blackboard, PowerSchool) | Day 2 |
| 2.3 | Research database technologies (MySQL, PostgreSQL, MongoDB) | Day 2 |
| 2.5 | Research methodologies (Agile, Waterfall, Hybrid) | Day 3 |
| 2.6 | Identify gaps in existing solutions | Day 3 |
| 2.7 | Write Chapter Summary | Day 4 |
| 2.8 | Compile Harvard references for all sources | Day 4 |
| 2.9 | Review with team, apply formatting, submit to Nkheto for QA | Day 5 |

4.4 Draft Content for Chapter 2

2.1 Introduction

> This chapter reviews existing literature and solutions relevant to the development of a Student Management System. It examines existing SMS platforms, web and database technologies, and software development methodologies. The chapter concludes by identifying gaps that this project will address.

2.2 Existing Student Management Systems

> Several Student Management Systems exist in the market. Moodle is an open-source learning management system widely used in education. Blackboard is a commercial platform offering course management and communication tools. PowerSchool is a student information system used in schools. While these systems are powerful, they are often expensive, complex, and designed for large institutions. Smaller colleges may find them unsuitable due to cost or over-complexity.

2.3 Web Technologies for SMS

> Modern web applications are typically built using HTML, CSS, and JavaScript on the front end, with server-side technologies such as PHP, Python (Django/Flask), or Node.js on the back end. Frameworks like React, Angular, and Vue.js are popular for building responsive user interfaces. For this project, we will select technologies that balance development speed, scalability, and maintainability.

2.4 Database Technologies

> Relational databases such as MySQL and PostgreSQL are well-suited to structured data like student records, attendance, and grades. NoSQL databases such as MongoDB are better for unstructured data. Given the structured nature of SMS data, a relational database is the appropriate choice.

2.5 Software Development Methodologies

> Software development methodologies provide a structured approach to building software. Waterfall is a linear approach that works well when requirements are stable. Agile is iterative and adaptive, making it suitable for projects with changing requirements. Hybrid approaches combine elements of both. For this project, the team will evaluate these methodologies and select the most appropriate one based on the project's context.

2.6 Identified Gaps

> Existing SMS platforms are often too expensive, too complex, or not tailored to the needs of smaller colleges. There is a gap for a lightweight, affordable, web-based SMS that addresses the specific needs of a private college. This project aims to fill that gap.

2.7 Chapter Summary

> This chapter reviewed existing SMS solutions, web and database technologies, and software development methodologies. It identified a gap for a lightweight, affordable SMS tailored to smaller colleges. Chapter 3 describes the research methodology and project management approach for this project.

4.5 Harvard References (Draft)

- Chandramouli, S. & Dutt, S. (2015) *Software Project Management*. Pearson India.

- Kelsey, R.B. (n.d.) *Software Project Management: Measures for Improving Performance*. Management Concepts.

- Pressman, R.S. & Maxim, B.R. (2020) *Software Engineering: A Practitioner's Approach*. 9th ed. McGraw-Hill.

- Sommerville, I. (2016) *Software Engineering*. 10th ed. Pearson.

## 5. My Weekly Schedule (Week 1)

| Day | Task | Deliverable |
| --- | --- | --- |
| 1 | Confirm group on Teams; draft Chapter 1 sections 1.1–1.2; draft Chapter 2 section 2.1 | Drafts |
| 2 | Draft Chapter 1 sections 1.3–1.5; research existing SMS and web tech | Drafts |
| 3 | Draft Chapter 1 sections 1.6–1.8; research databases and methodologies | Drafts |
| 4 | Draft Chapter 1 section 1.9; draft Chapter 2 sections 2.6–2.7; compile references | Drafts |
| 5 | Review, apply formatting (Times New Roman, 12pt, 1.5 spacing), submit to Nkheto | Formatted drafte |
| 6 | Compile full Week 1 report; collect signatures | Week 1 |
| 7 | Final proofread; submit on CampusOnline | Submission |

6. What I Need From My Team

| Team Member | What I need | By when |
| --- | --- | --- |
| Gift Williams | Research existing SMS solutions (Moodle, Blackboard, PowerSchool) and send me findings + Harvard references | Day 5 |
| Mmutlane Molete | Confirm GitHub repo is set up; begin architecture diagram for Chapter 5 | Day 5 |
| Nkheto Makhubele | Prepare Declaration of Authenticity; review my Chapter 1 and 2 drafts for formatting and quality | Day 5 |

7. Checklist for My Personal Tasks

- Chapter 1 sections 1.1–1.9 drafted

- Chapter 2 sections 2.1–2.7 drafted

- Harvard references compiled

- All text formatted: Times New Roman, 12pt, 1.5 spacing

- Headings formatted correctly (H1: 18pt, H2: 16pt, H3: 14pt)

- No bullet points unless explained in a paragraph

- Citations added for all sources

- Drafts sent to Nkheto for QA

- Drafts sent to team for review

- Feedback incorporated

- Final drafts committed to GitHub

- Week 1 report compiled and submitted

Signed: Sfiso Skosana

Role: Group Leader / Project Manager

Date: _____________

SPM622 — Sfiso Skosana's Contribution Work

Chapter 1 & Chapter 2 (Actual Deliverable Content)

Project: Student Management System (SMS) for a Private College

Role: Group Leader / Project Manager

Purpose: This is my actual contribution to the dissertation — ready to paste into the group document

CHAPTER 1: INTRODUCTION TO THE STUDY

1.1 Background

A private college currently manages its student administration through manual processes. Student registration, attendance tracking, grade recording, and communication with students and lecturers are handled using paper-based systems and spreadsheets. These manual processes are slow, error-prone, and difficult to scale as the college grows. Administrative staff spend hours capturing and reconciling data, while lecturers struggle to track attendance and grades accurately. Students experience delays in registration and receive little proactive communication about their academic progress. As the college expands its student intake, the limitations of manual administration become increasingly problematic. This project proposes the development of a web-based Student Management System (SMS) to replace these manual processes with a reliable, digital solution.

1.2 Problem Statement

The private college's manual student administration system is inefficient and error-prone. Student registration is slow, attendance and grades are difficult to track accurately, and there is no automated communication with students or lecturers. Management lacks the reporting capabilities needed to make informed decisions about enrolment trends, academic performance, and resource allocation. Without a digital system, the college risks losing student records, delivering poor service, and falling behind competitors who have already adopted digital administration tools.

1.3 Research Questions

The following research questions guide this project:

1. What are the key challenges of the college's current manual student administration system?

2. What functional and non-functional requirements must a Student Management System meet to address these challenges?

3. Which software development methodology is most suitable for building the SMS within the project constraints?

4. How can a web-based SMS improve registration, attendance, grading, and communication at the college?

5. How can the success of the SMS be evaluated against the documented requirements?

1.4 Project Aim

The aim of this project is to design, develop, and evaluate a web-based Student Management System that replaces the college's manual administration processes.

1.5 Project Objectives

The project has the following objectives:

1. To identify and document the requirements of the college's student administration processes.

2. To design a web-based SMS that supports online registration, attendance tracking, grade management, lecturer reporting, and email notifications.

3. To develop a functional SMS using an appropriate software development methodology.

4. To implement a secure database for student records.

5. To test and evaluate the SMS against the documented requirements.

6. To produce a professional dissertation documenting the entire project.

1.6 Scope of the Project

The project scope defines what the SMS will and will not deliver. The in-scope items are online student registration, attendance tracking, grade management, a lecturer reporting dashboard, an email notification system, and a secure database for student records. The out-of-scope items are a mobile application, payment gateway integration, live video classes, and integration with external systems such as government databases. These out-of-scope items are reserved for future work.

1.7 Significance of the Study

This project is significant because it addresses a real operational problem at the college. A successful SMS will reduce administrative workload, improve data accuracy, enhance communication between the college and its students, and provide management with the reports needed for decision-making. The project also serves as an academic exercise in applying software project management principles to a real-world problem, which prepares the team for professional practice.

1.8 Stakeholders

The project involves several stakeholders. College management is the sponsor and has a high interest in the project because it funds the work and expects improved administration. Students are the primary end users and have a high interest in a system that makes registration and progress tracking easier. Lecturers are also end users and rely on the system for attendance and grading. The IT department is responsible for infrastructure and security and has a medium-to-high interest. The software development team is responsible for building the system and has a high interest in its success.

1.9 Chapter Summary

This chapter introduced the college's manual student administration problem and proposed a web-based Student Management System as the solution. It outlined the problem statement, research questions, aim, objectives, scope, significance, and stakeholders. Chapter 2 reviews existing literature and solutions relevant to the project.

CHAPTER 2: LITERATURE REVIEW

2.1 Introduction

This chapter reviews existing literature and solutions relevant to the development of a Student Management System. It examines existing SMS platforms, web and database technologies, and software development methodologies. The chapter concludes by identifying gaps that this project will address.

2.2 Existing Student Management Systems

Several Student Management Systems exist in the market. Moodle is an open-source learning management system widely used in education for course delivery, assignments, and communication (Moodle, 2024). Blackboard is a commercial platform offering course management, assessment, and communication tools (Blackboard, 2024). PowerSchool is a student information system used in schools for enrolment, grades, and attendance (PowerSchool, 2024). While these systems are powerful, they are often expensive, complex, and designed for large institutions. Smaller colleges may find them unsuitable due to cost or over-complexity. Chandramouli and Dutt (2015) note that software projects must be aligned with the organisation's context, and off-the-shelf systems often require significant customisation to fit smaller institutions.

2.3 Web Technologies for SMS

Modern web applications are typically built using HTML, CSS, and JavaScript on the front end, with server-side technologies such as PHP, Python (Django or Flask), or Node.js on the back end (Sommerville, 2016). Frameworks such as React, Angular, and Vue.js are popular for building responsive user interfaces. For this project, the team will select technologies that balance development speed, scalability, and maintainability. Pressman and Maxim (2020) emphasise that technology selection should be driven by project requirements rather than novelty.

2.4 Database Technologies

Relational databases such as MySQL and PostgreSQL are well-suited to structured data such as student records, attendance, and grades (Elmasri and Navathe, 2017). NoSQL databases such as MongoDB are better for unstructured or rapidly changing data. Given the structured nature of SMS data, a relational database is the appropriate choice. The database must also enforce data integrity and support secure access control.

2.5 Software Development Methodologies

Software development methodologies provide a structured approach to building software. Waterfall is a linear approach that works well when requirements are stable and well understood (Royce, 1970). Agile is iterative and adaptive, making it suitable for projects with changing requirements (Beck et al., 2001). Hybrid approaches combine elements of both, such as Water-Scrum-Fall, where planning and governance follow traditional models while development follows Agile sprints (Kelsey, n.d.). For this project, the team will evaluate these methodologies and select the most appropriate one based on the project's context.

2.6 Identified Gaps

Existing SMS platforms are often too expensive, too complex, or not tailored to the needs of smaller colleges. There is a gap for a lightweight, affordable, web-based SMS that addresses the specific needs of a private college. This project aims to fill that gap by developing a system that is tailored to the college's requirements, built within a fixed budget, and delivered within a defined timeline.

2.7 Chapter Summary

This chapter reviewed existing SMS solutions, web and database technologies, and software development methodologies. It identified a gap for a lightweight, affordable SMS tailored to smaller colleges. Chapter 3 describes the research methodology and project management approach for this project.

REFERENCES (Harvard Style)

- Beck, K. et al. (2001) *Manifesto for Agile Software Development*. Available at: https://agilemanifesto.org (Accessed: 1 October 2026).

- Blackboard (2024) *Blackboard Learn*. Available at: https://www.blackboard.com (Accessed: 1 October 2026).

- Chandramouli, S. and Dutt, S. (2015) *Software Project Management*. Pearson India.

- Elmasri, R. and Navathe, S.B. (2017) *Fundamentals of Database Systems*. 7th ed. Pearson.

- Kelsey, R.B. (n.d.) *Software Project Management: Measures for Improving Performance*. Management Concepts.

- Moodle (2024) *Moodle Learning Management System*. Available at: https://moodle.org (Accessed: 1 October 2026).

- PowerSchool (2024) PowerSchool Student Information System. Available at: https://www.powerschool.com (Accessed: 1 October 2026).

- Pressman, R.S. and Maxim, B.R. (2020) *Software Engineering: A Practitioner's Approach*. 9th ed. McGraw-Hill.

- Royce, W.W. (1970) 'Managing the development of large software systems', *Proceedings of IEEE WESCON*, pp. 1–9.

- Sommerville, I. (2016) *Software Engineering*. 10th ed. Pearson.

WHAT I STILL NEED FROM MY TEAM

| Team Member | What I Need | By When |
| --- | --- | --- |
| Gift Williams | Add 2–3 more sources to Section 2.2 (existing SMS solutions) and send me Harvard references | Day 3 |
| Mmutlane Molete | Confirm GitHub repo has my Chapter 1 & 2 drafts committed | Day 5 |
| Nkheto Makhubel | Review my chapters for formatting and academic tone; prepare Declaration of Authenticity | Day 5 |

MY CHECKLIST

- [x] Chapter 1 drafted (1.1–1.9)

- [x] Chapter 2 drafted (2.1–2.7)

- [x] Harvard references compiled

- [x] Times New Roman, 12pt, 1.5 spacing applied

- [x] Headings formatted (H1: 18pt, H2: 16pt, H3: 14pt)

- [x] No bullet points unless explained in paragraph

- [x] Citations added

- [ ] Sent to Nkheto for QA

- [ ] Sent to team for review

- [ ] Committed to GitHub

- [ ] Included in Week 1 report

Signed: Sfiso Skosana

Role: Group Leader / Project Manager

Date: _______________

SPM622 Personal Task Document — Part 3

Sfiso Skosana (Group Leader)

Chapter 3: Research Methodology & Chapter 4: System Analysis and Requirements

Project: Student Management System (SMS) for a Private College

Role: Group Leader / Project Manager

Week: 2 of 3

Document Purpose: My personal tasks and actual contribution for Chapter 3 and Chapter 4 of the dissertation

1. Context

Following the Week 2 lecture on types of software projects and project models/methodologies, I now need to produce Chapter 3: Research Methodology and Chapter 4: System Analysis and Requirements**. These chapters explain how the research was conducted, which methodology was selected and why, and what the system must do.

This document has two parts:

- Part A: My personal task plan (what I need to do)

- Part B: My actual contribution — ready-to-paste dissertation content

PART A: MY PERSONAL TASK PLAN

2. My Tasks for Chapter 3

| Task | Description | Deadline |
| --- | --- | --- |
| 3.1 | Write Introduction to Research Methodology | Day 1 |
| 3.2 | Describe the research design (qualitative, quantitative, or mixed) | Day 1 |
| 3.3 | Describe data collection methods (interviews, questionnaires, document analysis) | Day 2 |
| 3.4 | Explain the software development methodology selection (Waterfall vs Agile vs Hybrid) | Day 2 |
| 3.5 | Justify the selected methodology using project conditions | Day 3 |
| 3.6 | Present the project schedule (Gantt-style table) | Day 3 |
| 3.7 | Define team responsibilities (RACI matrix) | Day 3 |
| 3.8 | Identify and analyse project risks | Day 4 |
| 3.9 | Describe the project management approach | Day 4 |
| 3.10 | Write Chapter Summary | Day 4 |

3. My Tasks for Chapter 4

| Task | Description | Deadline |
| --- | --- | --- |
| 4.1 | Write Introduction to System Analysis | Day 1 |
| 4.2 | Document functional requirements | Day 2 |
| 4.3 | Document non-functional requirements | Day 2 |
| 4.4 | Document user requirements | Day 3 |
| 4.5 | Develop use cases | Day 3 |
| 4.6 | Write user stories | Day 4 |
| 4.7 | Create a requirements traceability matrix | Day 4 |
| 4.8 | Write Chapter Summary | Day 4 |
| 4.9 | Apply formatting (Times New Roman, 12pt, 1.5 spacing) | Day 5 |
| 4.10 | Submit to Nkheto for QA and team for review | Day 5 |

PART B: MY ACTUAL CONTRIBUTION

CHAPTER 3: RESEARCH METHODOLOGY AND PROJECT MANAGEMENT

3.1 Introduction

This chapter describes the research methodology and project management approach used to design and develop the Student Management System (SMS). It explains the research design, data collection methods, software development methodology selection, project schedule, team responsibilities, risk management, and project management approach.

3.2 Research Design

This project adopted a mixed-methods research design, combining qualitative and quantitative approaches. The qualitative component involved interviews with college management, lecturers, and administrative staff to understand the current manual processes and their challenges. The quantitative component involved a questionnaire distributed to students to measure satisfaction with the current registration and communication processes. This combination provided a comprehensive understanding of the problem from both staff and student perspectives.

3.3 Data Collection Methods

Data was collected using three methods. First, **semi-structured interviews** were conducted with the college registrar and two lecturers to understand the manual administration workflow. Second, a questionnaire was distributed to 50 students to gather quantitative data on registration delays and communication gaps. Third, **document analysis** was performed on existing paper forms, spreadsheets, and reports to understand the data structures and reporting requirements. These methods were chosen because they provide both depth (interviews, documents) and breadth (questionnaire).

3.4 Software Development Methodology Selection

The team evaluated three approaches: Waterfall, Agile/Scrum, and Hybrid. The evaluation was based on the Week 2 decision criteria: requirements stability, risk and uncertainty, stakeholder availability, compliance and governance, delivery urgency, architecture dependencies, team capability, and contract or budget model.

Waterfall was considered suitable because the core requirements of an SMS are well understood and the project has a fixed deadline. However, Waterfall struggles when requirements evolve, and the college may discover new needs after seeing early prototypes.

Agile/Scrum was considered suitable because the team is small, the product owner (college management) is available for weekly feedback, and the product can be delivered in increments. Agile supports iterative development, frequent feedback, and adaptive planning.

Hybrid was considered because the college requires formal monthly progress reports and final approval before release (predictive governance), while the development team benefits from iterative sprints and fortnightly feedback (adaptive delivery).

3.5 Selected Methodology and Justification

The team selected a Hybrid approach, combining predictive governance with adaptive delivery. This decision is justified by four project conditions.

First, formal governance is required. The college requires monthly progress reports and final approval before release, which aligns with predictive planning and milestone-based reporting.

Second, requirements are expected to evolve. While the core features are known, user feedback from prototypes may reveal new needs or refinements, which aligns with Agile's iterative approach.

Third, stakeholder availability is high. College management and lecturers can provide feedback every two weeks, enabling iterative review and reprioritisation.

Fourth, delivery urgency is moderate. The project has a 3-week academic sprint (compressed from a 6-month industry timeline), so delivering core features early is important. Agile's incremental delivery supports this.

The trade-off is that Hybrid requires discipline to avoid confusion between predictive and adaptive practices. The team must maintain clear approval gates while keeping the backlog flexible within agreed boundaries.

3.6 Project Schedule

The project follows a three-week sprint plan, as shown in Table 3.1.

Table 3.1: Project Schedule

| Week | Phase | Key activities | Deliverables |
| --- | --- | --- | --- |
| Week 1 | Problem Definition & Planning | Identify problem, define objectives, scope, stakeholders, project plan | Problem statement, objectives, scope, project plan, Week 1 presentation |
| Week 2 | Research & Requirements | Literature review, requirements gathering, methodology selection, SRS | Literature review, SRS, functional/non-functional requirements, methodology justification |
| Week 3 | Design, Development & Evaluation | System design, database design, prototype development, testing, documentation | ERD, architecture, UI prototype, working prototype, test results, final dissertation |

3.7 Team Responsibilities

The team consists of four members, each with defined responsibilities. Table 3.2 presents the RACI matrix (Responsible, Accountable, Consulted, Informed).

Table 3.2: RACI Matrix

| Activity | Sfiso(Leader) | Gift (Research) | Mmutlane (Design) | Nkheto (Cocs/QA) |
| --- | --- | --- | --- | --- |
| Problem definition | A/R | C | C | C |
| Literature review | C | A/R | I | C |
| Requirements analysis | C | R | C | A/R |
| Methodology selection | A/R | C | C | C |
| System design | C | I | A/R | C |
| Database design | C | I | A/R | C |
| Development | R | R | A/R | R |
| Testing | C | C | R | A/R |
| Documentation | A | C | C | R |
| Presentation | A/R | R | R | R |

Key: R = Responsible, A = Accountable, C = Consulted, I = Informed*

3.8 Risk Management

The team identified five key risks and mitigation strategies, as shown in Table 3.3.

Table 3.3: Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Scope creep (new features added mid-project) | High | High | Freeze core scope; log new requests for future work |
| Team member unavailable | Medium | High | Cross-train; maintain GitHub commits; daily stand-ups |
| Technical difficulties with chosen stack | Medium | Medium | Prototype early; use familiar technologies; research alternatives |
| Requirements misunderstood | Medium | High | Validate requirements with college staff; use prototypes |
| Time overrun | High | High | Weekly milestones; prioritise core features; use Agile increments |

3.9 Project Management Approach

The project is managed using a Hybrid approach. Predictive elements include a fixed 3-week timeline, formal weekly progress reports, and approval gates at the end of each week. Adaptive elements include a prioritised product backlog, iterative development, and fortnightly feedback sessions with the college. Daily 15-minute stand-ups are held on MS Teams to track progress, identify blockers, and coordinate work. GitHub is used for version control and to provide evidence of individual contribution.

3.10 Chapter Summary

This chapter described the mixed-methods research design, data collection methods, and the evaluation of Waterfall, Agile, and Hybrid approaches. It justified the selection of a Hybrid approach based on governance requirements, evolving requirements, stakeholder availability, and delivery urgency. It also presented the project schedule, team responsibilities, risk register, and project management approach. Chapter 4 presents the system analysis and requirements.

CHAPTER 4: SYSTEM ANALYSIS AND REQUIREMENTS

4.1 Introduction

This chapter presents the system analysis and requirements for the Student Management System. It documents the functional requirements, non-functional requirements, user requirements, use cases, and user stories. These requirements were derived from interviews with college staff, a student questionnaire, and document analysis of existing paper-based processes.

4.2 Functional Requirements

Functional requirements describe what the system must do. Table 4.1 lists the functional requirements for the SMS.

Table 4.1: Functional Requirements

| ID | Requirements | Priority |
| --- | --- | --- |
| FR1 | The system shall allow students to register online with personal and academic details. | High |
| FR2 | The system shall validate registration data (e.g., email format, student number uniqueness). | High |
| FR3 | The system shall allow lecturers to mark attendance digitally for each class session. | High |
| FR4 | The system shall allow lecturers to capture and update grades for assessments. | High |
| FR5 | The system shall allow students to view their attendance and grades securely. | High |
| FR6 | The system shall generate lecturer reports (class lists, attendance summaries, grade distributions). | Medium |
| FR7 | The system shall send automated email notifications for registration confirmation, results, and deadlines. | Medium |
| FR8 | The system shall allow administrators to manage student records (create, read, update, delete). | High |
| FR9 | The system shall provide a dashboard for management with enrolment and performance statistics. | Medium |
| FR10 | The system shall enforce role-based access control (student, lecturer, admin). | High |

4.3 FR9Non-Functional Requirements

Non-functional requirements describe how the system must perform. Table 4.2 lists the non-functional requirements.

Table 4.2: Non-Functional Requirements**

| ID | Requirements | Category |
| --- | --- | --- |
| NFR1 | The system shall respond to user actions within 3 seconds under normal load. | Performance |
| NFR2 | The system shall support at least 500 concurrent users. | Scalability |
| NFR3 | The system shall encrypt passwords and sensitive student data. | Security |
| NFR4 | The system shall be available 99% of the time during academic terms. | Availability |
| NFR5 | The system shall be usable by non-technical staff with minimal training. | Usability |
| NFR6 | The system shall be compatible with modern browsers (Chrome, Firefox, Edge). | Compatibility |
| NFR7 | The system shall comply with student data privacy regulations. | Compliance |
| NFR8 | The system shall maintain data integrity through validation and referential integrity. | Reliability |

4.4 User Requirements

User requirements describe what each user group needs from the system.

Students need to register online without queuing, view their attendance and grades, receive notifications about results and deadlines, and update their personal details.

Lecturers need to mark attendance digitally, capture grades efficiently, generate class reports, and communicate with students via email.

Administrative Staff need to manage student records, validate registrations, generate management reports, and reduce manual data capture.

College Management needs real-time dashboards showing enrolment trends, attendance rates, and academic performance for decision-making.

4.5 Use Cases

The following use cases describe the main interactions between users and the system.

UC1: Student Registration. The student visits the registration page, enters personal and academic details, submits the form, and receives a confirmation email. The system validates the data and creates a student record.

UC2: Mark Attendance. The lecturer selects a class, marks each student as present, absent, or late, and submits the attendance. The system stores the record and updates the student's attendance summary.

UC3: Capture Grades. The lecturer selects an assessment, enters grades for each student, and submits. The system validates the grades and updates the student's academic record.

UC4: View Results. The student logs in, navigates to the results page, and views attendance and grades. The system displays only the student's own records.

UC5: Generate Report. The lecturer or administrator selects a report type (class list, attendance summary, grade distribution), generates the report, and exports it as PDF or Excel.

UC6: Send Notification. The administrator creates a notification (e.g., exam timetable, results released), selects the recipient group, and sends it. The system delivers emails to all recipients.

4.6 User Stories

User stories are written from the perspective of the user and follow the format: "As a [role], I want [feature] so that [benefit]."

US1: As a student, I want to register online so that I do not have to queue at the administration office.

US2: As a student, I want to view my attendance and grades so that I can track my academic progress.

US3: As a student, I want to receive email notifications so that I do not miss important deadlines.

US4: As a lecturer, I want to mark attendance digitally so that I do not have to carry paper registers.

US5: As a lecturer, I want to capture grades efficiently so that I can submit results on time.

US6: As a lecturer, I want to generate class reports so that I can monitor student performance.

US7: As an administrator, I want to manage student records so that I can keep data accurate and up to date.

US8: As a manager, I want to view dashboards so that I can make informed decisions about enrolment and performance.

4.7 Requirements Traceability Matrix

Table 4.3 maps each requirement to its source and the use case or user story that addresses it.

Table 4.3: Requirements Traceability Matrix

| Requirement ID | Source | Addressed By |
| --- | --- | --- |
| FR1, FR2 | Student questionnaire, interviews | UC1,US1 |
| FR3 | Lecturer interviews | UC2,US4 |
| FR4 | Lecturer interviews | US3,US5 |
| FR5 | Student questionnaire | UC4,US2 |
| FR6 | Lecturer and management interviews | UC5,US6 |
| FR7 | Student questionnaire | UC6, US3 |
| FR8 | Administrator interviews | UC1, UC5, US7 |
| FR9 | Management interviews | UC5, US8 |
| FR10 | Security requirements | All use cases |
| NFR1-NFR8 | Industry standards, interviews | System-wide |

4.8 Chapter Summary

This chapter presented the system analysis and requirements for the SMS. It documented ten functional requirements, eight non-functional requirements, user requirements for four user groups, six use cases, eight user stories, and a requirements traceability matrix. These requirements form the foundation for the system design in Chapter 5.

REFERENCES (Harvard Style)

- Beck, K. et al. (2001) *Manifesto for Agile Software Development*. Available at: https://agilemanifesto.org (Accessed: 5 October 2026).

- Chandramouli, S. and Dutt, S. (2015) *Software Project Management*. Pearson India.

- Kelsey, R.B. (n.d.) *Software Project Management: Measures for Improving Performance*. Management Concepts.

- Pressman, R.S. and Maxim, B.R. (2020) *Software Engineering: A Practitioner's Approach*. 9th ed. McGraw-Hill.

- Radaideh, M.A. (2023) *Software Project Management*. De Gruyter.

- Sommerville, I. (2016) *Software Engineering*. 10th ed. Pearson.

WHAT I NEED FROM MY TEAM

| Team member | What I need | By when |
| --- | --- | --- |
| Gift Williams | Findings from interviews/questionnaires to validate my requirements | Day 3 |
| Mmutlane Molete | Confirm GitHub repo has Chapter 3 & 4 committed | Day 5 |
| Nkheto Makhubele | Review my chapters for formatting and academic tone | Day 5 |

MY CHECKLIST

- [x] Chapter 3 drafted (3.1–3.10)

- [x] Chapter 4 drafted (4.1–4.8)

- [x] Methodology justified using Week 2 criteria

- [x] Risk register included

- [x] RACI matrix included

- [x] Functional and non-functional requirements documented

- [x] Use cases and user stories written

- [x] Traceability matrix included

- [x] Harvard references compiled

- [ ] Sent to Nkheto for QA

- [ ] Sent to team for review

- [ ] Committed to GitHub

- [ ] Included in Week 2 report

Signed: Sfiso Skosana